**Weekly Report**

**26/10/2022 – 02/11/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Learn the component life cycle | 31/10/2022 | Tu | 90 |
| 2 | Master the concept of Component API | 30/10/2022 | Tu | 90 |
| 3 | Function component + class component in ReactJS | 30/10/2022 | Loc | 85 |
| 4 | Understand the concept of basic HTTP methods, handlebars, express framework to create api and connect to database through sequelize library in Back-end | 1/11/2022 | Tan | 90 |
| 5 | Learn the principle of calling the Api to create a component | 31/10/2022 | Tan | 90 |
| 6 | Learn Move, Scale, Frame and Slice Tool in Figma | 1/11/2022 | Thong | 80 |

# Issues and impacts:

1. Haven't thought of a way to mock the API to save it to the database
2. Difficulty in binding functions
3. Lack of react hook

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete SDP | 02/11/2022 | Team |
| 2 | Complete Vision Document | 02/11/2022 | Team |
| 3 | Training on NodeJS, React, front-end, figma | 02/11/2022 | Team |