**Weekly Report**

**02/11/2022 – 09/11/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Finalize data thread in React | 01/11/2022 | Software Engineering | 90 |
| 2 | Identify NodeJS, connecting in database | 01/11/2022 | System Engineering | 90 |
| 3 | Determining the platform, working environment | 01/11/2022 | Team | 95 |
| 4 | Identify basic mongoDatabase notion, syntax for connecting between Database and NodeJS, postman software | 01/11/2022 | Project manager | 90 |
| 5 | Define connecting and transfer file, auto layout, smart animate in Figma | 02/11/2022 | Designer | 80 |
| 6 | Identify Binding Function, Handle Event, render conditions, Lifting State Up | 01/11/2022 | Tester | 90 |

# Issues and impacts:

1. Lack of time for studying ReatJS, Figma in UI/UX Design, remake nudge, knowledge in option Figma
2. Lack of connection between mongoDB atlas và postman (Debug error 500 internal server)
3. Lack of useEffect in React Hooks for fetching data from API by axios

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Training on Use Case, Specification | 16/11/2022 | Team |
| 2 | Finalize Use Case Document | 15/11/2022 | Team |
| 3 | Training on NodeJS, React, front-end, figma | 16/11/2022 | Team |
| 4 | Weekly Report 2 | 12/11/2022 | Team |