**Weekly Report**

**16/11/2022 – 23/11/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Design UI for Amin page, learn more necessary UI knowledge.  Design admin page (React) with hard data. | 22/11/2022 | Software Engineering | 90 |
| 2 | Thoroughly study SAD and write SAD sketches. | 22/11/2022 | System Engineering | 85 |
| 3 | Determining the platform in SAD sketches, database. | 22/11/2022 | Team | 95 |
| 4 | Write API for user and product model according to MVC model and save data on database, write use case.  Complete the backend (create models with necessary functions described in the use case). | 22/11/2022 | Project Manager | 90 |
| 5 | Draw the relation schema in the database of the use-case.  Learn the Figma UI Kits.  Thoroughly study SAD and write SAD sketches. | 23/11/2022 | Designer | 78 |
| 6 | UseContext , write use-cases, learn MVC model (using MongoDB).  Generate data for models (user, product, order) and post data to database. | 22/11/2022 | Tester | 90 |

# Issues and impacts:

1. Challenge in use-case analysis to find sub-threading if an error occurs
2. Challenge in full pages and functions are not available yet, so the current page is still a static UI

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Write SAD sketches.  Complete database of users, products, orders. | 30/11/2022 | Team |
| 2 | Complete database for all models. | 30/11/2022 | Tester |
| 3 | Complete database for the remaining models (user, product, order) and learn how to create API for uploading and learn to write SAD reports. | 30/11/2022 | Project Manager |