**Weekly Report**

**23/11/2022 – 30/11/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Achieving the requirements of the Admin page UI.  Add routers to new pages. | 29/11/2022 | Software Engineering | 90 |
| 2 | Learning data base models.  Get post data base data. | 29/11/2022 | System Engineering | 85 |
| 3 | Completing SAD document, draw class diagram. | 29/11/2022 | Team | 95 |
| 4 | Complete backend design.  Design the homepage. | 29/11/2022 | Project Manager | 90 |
| 5 | Sketching SAD.  Schedule a figma design. | 30/11/2022 | Designer | 80 |
| 6 | Achievement: write database for all models. | 29/11/2022 | Tester | 90 |

# Issues and impacts:

1. Challenge in trying to get data from Database
2. Challenge in Learn about class diagrams in SAD
3. Don’t have time to study because doing projects in other subjects

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Designing hompage, sign in, sign up for website. | 07/12/2022 | Team |
| 2 | Designing front-end, write SAD | 07/12/2022 | Tester |