**Weekly Report**

**30/11/2022 – 07/12/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | - Done get User, Product, Product information  - Render is all information for Admin, every time there is a change in Database will rerender  - Proficient use of the team's back-end | 06/12/2022 | Software Engineering | 90 |
| 2 | - The knowledge needed to make a sign in page | 06/12/2022 | System Engineering | 85 |
| 3 | - Build the homepage, filter product | 06/12/2022 | Project Manager | 90 |
| 4 | - Read, understand and refer to the necessary UI prototypes in advance  - Overview of the interface on figma for UI compatibility | 07/12/2022 | Designer | 80 |
| 5 | - Design, write building code for Sign Up page (validate data, password analysis, data changed observer,..) | 06/12/2022 | Tester | 90 |

# Issues and impacts:

1. Haven't learned much
2. Challenge in learning UI, how to build, definition

3. New concepts in katalon, selenium not yet understood

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | - Learn UI Prototype, learn about selenium and react testing | 14/12/2022 | Team |
| 2 | - Learn test-case, use katalon/selenium for testing | 14/12/2022 | Tester |
| 3 | - Build pages according to the tasks of each member | 14/12/2022 | Team |
| 4 | - Build product detail page and order page | 14/12/2022 | Project Manager |