**Weekly Report**

**07/12/2022 – 14/12/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | - Design UI Prototype, update SAD | 14/12/2022 | Team | 90 |
| 2 | - Make a Sign in page | 13/12/2022 | System Engineering | 85 |
| 3 | - Make cart page  - Product detail page | 13/12/2022 | Project Manager | 90 |
| 4 | - Initial design of UI prototypes (frames, lines connecting pages) | 14/12/2022 | Designer | 78 |
| 5 | - Complete Sign Up (turn to function instead of class in React.Component)  - Test case for sign up | 13/12/2022 | Tester | 90 |
| 6 | - Complete admin page | 13/12/2022 | Software Engineering | 90 |

# Issues and impacts:

1. Not understanding how to lead, define, and interpret prototypes

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | - Connect login and registration pages, and handle cart page logic | 21/12/2022 | Team |
| 2 | - Continue to use katalon for testing | 21/12/2022 | Tester |
| 3 | - Connect the login, registration and homepage | 21/12/2022 | System Engineering |
| 4 | - Connect login and registration pages and complete shopping cart logic | 21/12/2022 | Project Manager |